Phase 5 Objective: Implement dynamic markets, basic crafting, expand content (ships/components), introduce Skill/Tech trees, Corporation basics, Mission system MVP, functional Wonders/Artifacts, basic Admin tools, basic difficulty settings, and core Automation features. Enter Alpha stage.

Prerequisites: Completion of Phase 4.

Tasks:

- Dynamic Markets:

  - Refactor Port_Commodities: Implement logic for current_buy_price and current_sell_price to fluctuate based on quantity_available (supply/demand) and potentially recent trade volume. Prices should slowly trend back towards base value if not traded.

- Crafting System (Basic):

  - Create Blueprints table: blueprint_id, name, result_component_id (or result_hull_id), required_resources (JSON detailing resource types and quantities), crafting_time.

  - Populate with a few basic blueprints for components requiring resources gathered from planets (Phase 4).

  - API Endpoint POST /api/ship/{ship_id}/craft (or /api/station/{station_id}/craft): Initiate crafting. Validate blueprint ownership (new table Player_Blueprints?), required resources (player inventory/storage), potentially requires specific workshop module. Start a crafting timer job. On completion, add the item to player inventory/storage.

- Content Expansion:

  - Add significantly more Hulls, Components, and Commodities to the database.

  - Add more Crew species with varied stats/potential roles.

- Skill/Tech Trees:

  - Create Skills table: skill_id, name, description, tree (Piloting, Engineering, etc.).

  - Create Player_Skills table: player_skill_id, user_id, skill_id, level.

  - Create Techs table: tech_id, name, description, tree, research_cost, prerequisites (other techs).

  - Create Player_Techs table: player_tech_id, user_id, tech_id, is_researched.

  - Basic XP/Leveling: Award XP (from combat, trading, missions) and allow spending points to level up Skills. Basic skill effects (e.g., +X% to speed, -Y% crafting time).

  - Basic Research: Allow players to research Techs (requires time/resources, potentially research labs on colonies). Unlocked techs might enable new blueprints, modules, or skills.

- Corporations (Basic):

  - Create Corporations table: corp_id, name, ceo_user_id.

  - Create Corporation_Members table: corp_member_id, corp_id, user_id, rank.

  - API Endpoints: Create Corp, Invite Member, Accept Invite, Leave Corp, View Roster. Implement basic corp chat channel (using WebSockets if possible, or simple polling).

- Mission System MVP:

  - Create Missions table: mission_id, title, description, type (Delivery, Bounty), giver_port_id, target_data (JSON), reward_credits, reward_xp.

  - Generate simple procedural missions (e.g., deliver X commodity from Port A to Port B) available at ports.

  - API Endpoints: List available missions at port, Accept mission, Get mission status, Complete mission (validate conditions, grant rewards).

- Wonders & Artifacts (Functional):

  - Create Wonders table: wonder_id, name, description, construction_cost (resources/credits), bonus_effect (JSON or coded logic).

  - Implement basic Wonder construction on colonies (long timer, high cost). Apply passive bonus on completion.

  - Implement basic Artifact bonuses (e.g., passive stat increase) when an artifact is researched/activated by a player.

- Admin Tools MVP (Web Interface):

  - Create a separate, secure web interface for admins.

  - Functionality: View player list, view player details (location, credits, ships), basic item/credit granting (with logging), server broadcast message.

- Difficulty Settings MVP:

  - Implement backend logic to read basic difficulty multipliers from a config file (e.g., XP rate, resource abundance). Apply these multipliers where relevant (XP rewards, resource generation).

- Automation Features (Core):

  - Implement logic for basic automated mining (requires specific module, targets an asteroid/planet resource node, slowly gathers resources).

  - Implement logic for basic automated trade routes (requires module, player sets route between 2 ports and commodity, ship attempts to buy/sell automatically). Requires fuel. Needs careful balancing.

- UI/UX Polish:

  - Improve existing frontend interfaces (map, ship designer). Add basic interfaces for Skills, Tech, Corporations, Missions, Crafting.

Goal: At the end of Phase 5 (Alpha), the game has significantly more depth. Players can craft, research, join corps, undertake missions, benefit from artifacts/wonders, and utilize basic automation. Core gameplay loops are mostly functional, and basic admin/difficulty tools exist. The game is ready for initial Alpha testing.